Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 July 2026 |
| --- | --- |
| Team ID | Solo Project – Individual Capstone |
| Project Name | Library Management System (ServiceNow) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis & Planning | USN-1 | As a developer, I define the business objectives for the Library Management System. | 2 | High | Siv (Solo) |
| Sprint-1 |  | USN-2 | As a developer, I define the functional scope (book management, borrow requests, workflow automation, RBAC, reporting). | 2 | High | Siv (Solo) |
| Sprint-1 |  | USN-3 | As a developer, I map stakeholders (students, librarians, admins, management, IT support). | 2 | Medium | Siv (Solo) |
| Sprint-1 |  | USN-4 | As a developer, I lay out the 10-phase execution roadmap for the build. | 5 | High | Siv (Solo) |
| Sprint-2 | Backend Development & Configurations | USN-5 | As an admin, I create the Student and Librarian roles. | 1 | High | Siv (Solo) |
| Sprint-2 |  | USN-6 | As an admin, I create the Book (u_book) and Borrow Request (u_borrow_request) tables. | 1 | High | Siv (Solo) |
| Sprint-2 |  | USN-7 | As an admin, I add Title, Author, ISBN, and Status fields to the Book table. | 2 | High | Siv (Solo) |
| Sprint-2 |  | USN-8 | As an admin, I add Requested By, Book, Request Date, and Status fields to the Borrow Request table. | 2 | High | Siv (Solo) |
| Sprint-2 |  | USN-9 | As an admin, I configure a Reference Qualifier so only Available books can be requested. | 2 | High | Siv (Solo) |
| Sprint-2 | Development | USN-10 | As a developer, I build the Borrow Request Approval Flow in Flow Designer (approve → issue book → notify). | 3 | High | Siv (Solo) |
| Sprint-2 |  | USN-11 | As a developer, I apply a UI Policy to make Return Date mandatory only when a book is Issued. | 2 | Medium | Siv (Solo) |
| Sprint-3 | Data Migration, Testing & Security | USN-12 | As an admin, I configure ACLs on the Book table (read for all, write/delete for Librarian). | 2 | High | Siv (Solo) |
| Sprint-3 |  | USN-13 | As an admin, I configure ACLs on the Borrow Request table (create/read for Student, write/delete for Librarian). | 2 | High | Siv (Solo) |
| Sprint-3 |  | USN-14 | As a librarian, I view a “Most Borrowed Books” report grouped by Book. | 2 | Medium | Siv (Solo) |
| Sprint-4 | Deployment, Documentation & Final Presentation | USN-15 | As a developer, I troubleshoot flow execution, ACLs, UI Policy, and reference qualifier behaviour end-to-end. | 2 | High | Siv (Solo) |
| Sprint-4 |  | USN-16 | As a developer, I track adherence to the planned milestones and timelines. | 2 | Medium | Siv (Solo) |
| Sprint-4 |  | USN-17 | As a developer, I document the innovation aspects (automation, optimized request handling, scalability). | 1 | Low | Siv (Solo) |
| Sprint-4 |  | USN-18 | As a developer, I document the technical blueprint (variables, approval use cases, fulfillment tasks). | 1 | Medium | Siv (Solo) |
| Sprint-4 |  | USN-19 | As a developer, I write the setup manual for recreating the solution on a new PDI. | 1 | Medium | Siv (Solo) |
| Sprint-4 |  | USN-20 | As a developer, I plan the project demo video walkthrough. | 2 | Medium | Siv (Solo) |
| Sprint-4 |  | USN-21 | As a developer, I capture visual evidence of forms, approvals, and flow logs. | 1 | Medium | Siv (Solo) |
| Sprint-4 |  | USN-22 | As a developer, I write clear, sequential explanations (What → Why → How → Outcome) for the final report. | 2 | Medium | Siv (Solo) |
| Sprint-4 | Project Conclusion | USN-23 | As a developer, I summarize the completed solution and outline future scalability. | 2 | Medium | Siv (Solo) |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 3 Days | 20 June 2026 | 22 June 2026 | 11 | 22 June 2026 |
| Sprint-2 | 13 | 3 Days | 23 June 2026 | 25 June 2026 | 13 | 25 June 2026 |
| Sprint-3 | 6 | 2 Days | 26 June 2026 | 27 June 2026 | 6 | 27 June 2026 |
| Sprint-4 | 14 | 7 Days | 28 June 2026 | 04 July 2026 | 10 | In Progress |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Our Project’s Actual Velocity: Total Story Points = 44 across 4 sprints → Velocity = 44 / 4 = 11 Story Points per Sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts